Chengdu University of Technology Oxford Brookes College

Project Module (CHC 6096)

Weekly Report Sheet - 2023/2024 Academic Year

| STUDENT NAME: | Leo |
| --- | --- |
| STUDENT NUMBER: | 202218020233 |
| SUPERVISOR NAME: | Aymen Chebira |
| WEEK NUMBER | 10 |
| DATE: | 2025/12/03 |
| Action plan for the current week - Integrated a more complete relational database structure to align the project more closely with assignment requirements. - Added new database tables and relationships for volunteers, charity organisations, events, and admin roles. - Improved backend data validation and enhanced SQL query handling to ensure reliable database operations. - Continued frontend development, expanding UI pages for volunteer registration, event list display, and login flows. - Implemented basic API–frontend connectivity for retrieving event data and user information. - Enhanced frontend layout using HTML/CSS and jQuery to improve usability and overall consistency. |  |
| Challenges and issues encountered in the week: - Faced difficulties ensuring relational integrity between newly added database tables (especially foreign key constraints). - Encountered inconsistencies in API responses after expanding database fields, requiring multiple rounds of debugging. - Some frontend AJAX requests failed due to CORS and session-handling issues in Flask. - The increased database complexity caused a few slow queries, requiring future optimization. |  |
| Action plan for the next week: - Complete remaining frontend interfaces, including event creation, admin dashboard, and volunteer profile pages. - Implement full user authentication and session management with secure login/logout flow. - Improve database indexing and optimize frequently used SQL queries. - Conduct end-to-end testing between the frontend, backend APIs, and the database. |  |
| Supervisor Feedback: |  |