Chengdu University of Technology Oxford Brookes College

Project Module (CHC 6096)

Weekly Report Sheet - 2023/2024 Academic Year

| STUDENT NAME: | Leo |
| --- | --- |
| STUDENT NUMBER: | 202218020233 |
| SUPERVISOR NAME: | Aymen Chebira |
| WEEK NUMBER | 9 |
| DATE: | 2025/11/25 |
| Action plan for the current week - Completed the implementation of core backend functional modules, including user management and project management APIs. - Optimized database interaction logic to improve the efficiency and security of data operations. - Started learning and designing the frontend interface, selecting Vue.js as the frontend framework. - Designed the initial frontend page structure and layout, and created basic component mockups. - Conducted preliminary integration testing between the frontend and backend to verify data interaction. |  |
| Challenges and issues encountered in the week: - Encountered some issues with API data format consistency during frontend-backend integration testing. - Faced a learning curve with Vue.js component lifecycle and state management. - Struggled with frontend routing configuration and page navigation logic. - Noticed occasional slow response from backend APIs when processing complex queries, requiring further optimization. |  |
| Action plan for the next week: - Continue developing the frontend interface, completing the main page and user interaction components. - Implement frontend form validation and dynamic data binding. - Further optimize backend API performance and strengthen error handling. - Begin implementing user authentication and session management on the frontend. - Prepare a progress presentation and draft the mid-term project report. |  |
| Supervisor Feedback: |  |